Town Highway Committee Meeting

Tuesday September 12th 2023

6:00 pm

1. Chairman Jochimsen called the meeting to order at 6:02pm.
2. The Pledge of Allegiance was recited.
3. Roll Call:

Kurt Jochimsen, Chairman

Lori Hollatz, Town Board Supervisor

Paul Drexler, Town Board Supervisor

Luke Serwe, Road Supervisor

Alexandra Skaya, Clerk

1. Project Updates
   1. The River Run project is being completed and work has been done on Eau Pleine and some of Siedel. This will continue along with begin ditching on Balsam East. Luke met with the engineer for the new town garage and they surveyed the area and shot grade. The driveway has also been put in. They do have to go down about 3 feet on the west side wall in order for the building to stay level. Granite was spread on Big Rapids and Seidel road and road binding was applied after. Rock Road Bridge still needs some work as it gets very muddy. The old stuff needs to be taken out and then filled with new granite. Luke estimates this would take about 20-25 loads.
2. Current Loan Standings
   1. Clerk Skaya provided the current loan standings for the road projects and costs of what is still being done.
3. Comments or concerns – none.
4. Correspondence – none.
5. Motion (Hollatz/Drexler) to adjourn at 6:54pm. Motion carried.

Alexandra Skaya, Clerk on September 15th, 2023

Next Town Highway Committee Meeting – There will be no Highway Committee meeting in October.